5. PROJECT PLANNING & SCHEDULING

5.1 Project Planning

Effective project planning ensures systematic execution of the Heritage Treasures: An In-Depth Analysis of UNESCO World Heritage Sites (2019) project. The project is divided into clearly defined phases to ensure smooth workflow, timely completion, and quality output.

The dataset used is based on World Heritage Sites designated by UNESCO under its World Heritage Programme.

Phase-Wise Plan

🔹 Phase 1: Dataset Collection

Objective: Obtain and verify the UNESCO World Heritage dataset.

Activities:

- Identify reliable data source (Kaggle dataset – 2019 version)

- Download CSV dataset

- Review dataset structure and columns

- Understand data attributes (Region, Country, Category, Danger, Date_inscribed, etc.)

- Verify data completeness

Deliverable:

- Raw dataset (whc-sites-2019.csv)

🔹 Phase 2: Data Preparation

Objective: Prepare the dataset for visualization.

Activities:

- Import dataset into Tableau

- Handle missing/null values

- Verify date format consistency

- Create calculated fields:

  - Extract Year from Date_inscribed

  - Create Danger Status indicator

- Validate region and category consistency

- Perform aggregation where required

Deliverable:

- Cleaned and structured dataset ready for analysis

🔹 Phase 3: Visualization Creation

Objective: Create individual visualizations.

Activities:

- Create Bar Chart (Country/Region analysis)

- Create Pie Chart (Danger status distribution)

- Create Line Chart (Inscription trend over time)

- Create Treemap (Country contribution)

- Create Forecast model

- Create Category distribution chart

- Create Map visualization

Deliverable:

- Multiple individual sheets in Tableau

🔹 Phase 4: Dashboard Design

Objective: Combine visualizations into interactive dashboards.

Activities:

- Select key visualizations

- Design layout structure

- Add interactive filters:

  - Region

  - Country

  - Category

  - Danger status

- Add titles, legends, and tooltips

- Ensure responsive layout

Deliverable:

- Dashboard 1: Global Overview

- Dashboard 2: Risk & Trend Analysis

🔹 Phase 5: Story Development

Objective: Create a narrative flow of insights.

Activities:

- Arrange dashboards in logical order

- Add captions explaining each insight

- Highlight key findings

- Add forecasting interpretation

- Create story scenes

Deliverable:

- Tableau Story with multiple scenes

🔹 Phase 6: Testing

Objective: Validate system performance and accuracy.

Activities:

- Verify total records loaded (~991)

- Check filter functionality

- Validate calculated fields

- Test forecasting model

- Ensure dashboard responsiveness

Deliverable:

- Performance Testing Report

🔹 Phase 7: Documentation

Objective: Prepare academic and technical documentation.

Activities:

- Write project report

- Prepare architecture diagram

- Prepare DFD

- Create GitHub repository structure

- Record explanation video

- Prepare presentation slides

Deliverable:

- Final Project Report

- GitHub Repository